| Meeting Action Item Tracker |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Meeting Title: | Weekly Project Sync |  |  |  |  |
| Meeting Date: | March 28, 2026 |  |  |  |  |
| Participants: | Project Lead, Designer, Developer, QA |  |  |  |  |
| Action Item |  | Assigned To | Due Date | Status | Follow-Up |
| Finalize project requirements document |  | Project Lead | 4/1/26 | Completed | Share final version with team |
| Design homepage wireframe |  | Designer | 4/3/26 | In Progress | Review draft in next meeting |
| Set up development environment |  | Developer | 4/2/26 | Completed | Confirm environment access completed |
| Test login and signup functionality |  | QA | 4/4/26 | To Do | Begin testing once dev setup is complete |
| Confirm timeline adjustments with stakeholders |  | Project Lead | 4/5/26 | On Hold | Waiting for stakeholder availability |